Contoso Consulting – Incident Response Plan (IRP)

Project: Windows 11 Deployment
Course: IT2A – IT Service and Project Management
Prepared by: Sana Rehman
Date: April 19th, 2025

1. Introduction

This Incident Response Plan outlines procedures to identify, assess, and respond to issues that may occur during the deployment of Windows 11 across Contoso Consulting’s global offices. The IRP ensures minimal disruption and enables a structured escalation process to resolve problems efficiently.

2. Objective

To respond promptly to deployment-related incidents, minimize system downtime, ensure user support, and escalate issues appropriately based on severity and impact.

3. Incident Summary Table

| Issue ID | Incident Title | Description |
| --- | --- | --- |
| IRP-01 | Hardware Incompatibility | Older devices unable to support Windows 11 installation. |
| IRP-02 | Data Loss During Migration | User files/settings are lost or not migrated during OS upgrade. |
| IRP-03 | Network Downtime During Deployment | Network disruption halts OS deployment in remote or bandwidth-limited offices. |
| IRP-04 | Software/Application Compatibility Issues | Legacy apps fail to function post-upgrade due to OS incompatibility. |
| IRP-05 | Post-Deployment Errors | Unexpected system errors or failures reported after upgrade is complete. |
| IRP-06 | Delayed Recycling of Old Devices | Outdated devices not returned or processed for decommissioning. |

4. Incident Response Details

IRP-01: Hardware Incompatibility

Detection Method: Upgrade tool fails; system reports unsupported hardware.

Initial Response:

- Isolate incompatible systems.

- Validate with Windows 11 compatibility checker.

Resolution Steps:

- Tag systems for replacement.

- Schedule expedited delivery and setup of new hardware.

- Migrate data from old to new system.

Escalation Path:

- Tier 1: Regional IT Lead

- Tier 2: IT Asset Manager (Alia Singh)

- Tier 3: IT Manager (Irfan Khan)

Communication Method: Email and incident ticket in Service Desk.

IRP-02: Data Loss During Migration

Detection Method: Post-upgrade user reports missing files/settings.

Initial Response:

- Verify backup completion logs.

- Initiate forensic recovery steps if needed.

Resolution Steps:

- Attempt data recovery from pre-upgrade backups.

- If backups failed, escalate to Data Recovery Specialist.

- Re-educate deployment teams on backup verification.

Escalation Path:

- Tier 1: IT Support Lead (Aisha Bello)

- Tier 2: System Analyst (Lisa Wing)

- Tier 3: IT Manager (Irfan Khan)

Communication Method: Service Desk ticket + Phone call for critical users.

IRP-03: Network Downtime During Deployment

Detection Method: Deployment fails; tools unable to reach update servers.

Initial Response:

- Notify regional IT and confirm local network status.

Resolution Steps:

- Pause deployment tasks in affected region.

- Engage local ISP or network technician.

- Reschedule deployment once resolved.

Escalation Path:

- Tier 1: Regional IT Lead

- Tier 2: Logistics Coordinator (Zara Tan)

- Tier 3: IT Manager (Irfan Khan)

Communication Method: Email alert + Incident Report in shared dashboard.

IRP-04: Software/Application Compatibility Issues

Detection Method: Users report app crashes or refusal to run.

Initial Response:

- Test application in compatibility mode.

Resolution Steps:

- Roll back affected systems temporarily if critical.

- Liaise with vendor for patches or updates.

- Update deployment checklist with known issues.

Escalation Path:

- Tier 1: IT Support Lead (Aisha Bello)

- Tier 2: IT Analyst (Chen Wong)

- Tier 3: Project Manager (Sana Rehman)

Communication Method: Email to affected departments + Service ticket.

IRP-05: Post-Deployment Errors

Detection Method: User submits a ticket to the help desk reporting system issues after deployment.

Initial Response:

- Review incident log and validate the error.

Resolution Steps:

- IT Support Lead troubleshoots or escalates as needed.

- Fix is applied locally or via remote update.

- Notify users and log the solution for reuse.

Escalation Path:

- Tier 1: IT Support Lead (Aisha Bello)

- Tier 2: System Analyst (Lisa Wing)

- Tier 3: IT Manager (Irfan Khan)

Communication Method: Service ticket, email summary to all affected users.

IRP-06: Delayed Recycling of Old Devices

Detection Method: Missing or unreturned devices flagged in asset tracker post-upgrade.

Initial Response:

- Regional IT confirms which users/devices have not returned old systems.

Resolution Steps:

- Coordinate with Logistics and Recycling Vendor for pickup.

- Update asset management system after device retrieval.

Escalation Path:

- Tier 1: Regional IT Lead

- Tier 2: Logistics Coordinator (Zara Tan)

- Tier 3: IT Asset Manager (Alia Singh)

Communication Method: Email and update in inventory system.

5. Monitoring and Review

- All incidents are logged in the project’s Service Desk platform.

- Weekly incident reviews are conducted during the deployment phase.

- Major incidents are analyzed for process improvement opportunities.

- A final post-deployment report will summarize incidents, actions taken, and lessons learned.