# Service Level Agreement (SLA)

Project Title: Contoso Consulting -Windows 11 Deployment

Client: Contoso Consulting

Project ID: CONT-11

Service Provide: InnovaTech

Course Code: IT2A (IT Service and Project Management)

Document Type: Service Level Agreement (SLA)

## 1. Purpose

This Service Level Agreement (SLA) defines the services, responsibilities, performance expectations, and terms of engagement between Contoso Consulting and the Third-Party Service Provider contracted to execute the Windows 11 deployment across Contoso’s 16 international offices. The goal is to ensure a smooth, secure, and timely upgrade with minimal disruption to business operations.

## 2. Scope of Services

The Service Provider will be responsible for the following:
- Hardware compatibility assessments and pre-deployment audits.
- Deployment of Windows 11 to all designated user systems.
- Backup and migration of user profiles and local data.
- Installation of approved applications and security configurations.
- Integration with Active Directory and Group Policy.
- Post-deployment testing, verification, and end-user support.

## 3. Client Responsibilities

Contoso Consulting agrees to:
- Provide system and network access as required, including domain admin credentials.
- Assign a regional IT point of contact for coordination in each location.
- Supply a complete and accurate hardware inventory and software list.
- Ensure user availability for pilot testing and feedback.

## 4. Deployment Schedule & Availability

- Standard Deployment Window: Monday to Friday, 6:00 PM – 2:00 AM (local time).
- Support Availability: 24/7 remote support during deployment phase.
- Maintenance or downtime must be scheduled and approved 48 hours in advance.

## 5. Performance Metrics & Targets

The following Key Performance Indicators (KPIs) will be used to evaluate performance:
- Deployment Success Rate: ≥ 98% of systems deployed without critical issues.
- Downtime per User: ≤ 2 hours.
- High Priority Incident Resolution: ≤ 4 business hours.
- Medium Priority Resolution: ≤ 1 business day.
- User Satisfaction (Post-Survey): ≥ 90%.

## 6. Incident Management and Escalation

- All incidents will be logged using Contoso’s ITSM platform.
- First Response Time: Within 1 hour of incident report.
- Escalation Chain: Regional IT Lead → Contoso IT Manager → Project Sponsor
- Critical incidents must be reported to Contoso’s IT Manager within 30 minutes.

## 7. Reporting & Documentation

- Weekly progress updates must be submitted via email and summarized in a dashboard format.
- Final project report to include: deployment summary, issues encountered, resolution log, user feedback, and recommendations.
- Documentation of configurations and procedures must be handed over at project closure.

## 8. Terms & Termination

- SLA Start Date: April 07. 2025 End DateJun 06, 2025- Either party may terminate this SLA with 14 days’ written notice citing valid reasons (e.g., breach of SLA terms, non-performance).
- All assets, credentials, and documentation must be returned upon termination.

## 9. Authorization & Sign-Off

| Party | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Client – Contoso Consulting |  |  | __________________ | __________ |
| Service Provider: InnovaTech | Sana Rehman | Project manager | SR__________________ | Apr, 25, 2025__________ |